Project Status Report

Ozone Interactive Study

As Of: October 13, 2025

Project Status Summary		Percent Complete:	4%

| Scope | Schedule | Cost | Risks | Quality |
| --- | --- | --- | --- | --- |

Schedule:  The project is on schedule.

Risks: There are currently no risks identified.

# Work Planned for Last Week

- Research options for how to design the project and implement our code.

- Ensure each team member has a high level understanding of Ozone.

- Ensure understanding of the project and requirements are understood before we begin the planning stages of the project.

# Work Completed Last Week

- Research options for how to design the project and implement our code.

- Ensure each team member has a high level understanding of Ozone.

- Ensure understanding of the project and requirements are understood before we begin the planning stages of the project.

# Work Planned For Next Week

- Begin draft of design slideshow

- Research project management tools to track user stories

# Open Issues

None

# Deliverables and Milestones

| Milestone | WBS | Planned | Forecasted | Actual | Status |
| --- | --- | --- | --- | --- | --- |
| Planning Stage | 1 | 10/22 |  |  | On Schedule |
| Deliverable | WBS | Planned | Forecasted | Actual | Status |
| Draft Design Slideshow | 1.1 | 10/15 |  |  | On schedule |
| Final Design Slideshow | 1.2 | 10/22 |  |  | On schedule |

# Open Change Requests

No change requests as of now we are still in the planning stage of this project.

| Change Request Name | Change Request Number | Request Date | Current Status |
| --- | --- | --- | --- |

# Key Performance Indicators (KPI's)

Schedule - Project is On Schedule

Schedule Variance (SV):	0 days