PROJECT CHARTER

Ozone Interactive Story

Approve By 10/12/2025

Revision History

| Change Description | Approved by | Date of Revision |
| --- | --- | --- |
| Initial draft for our project charter |  | Oct 1 |

Approved By: Sharon Clark

Approved Date: October 7, 2025

Executive Summary

Project Name: Ozone Interactive Story

High-level Objective Statement: The Ozone Interactive Story is an interactive experience aiming to educate people about what ozone pollution is, what the impacts of it are, and what changes can be made on the individual level to reduce these impacts.

Background Information: Develop an interactive, online, single-person activity based on the How Ozone Forms Near Earth’s Surface in-person activity. This interactive activity will be made available online at the UCAR Center for Science Education website for use by the public and students and teachers in educational settings. The How Ozone Forms Near the Earth’s Surface in-person activity is a multi-student interactive activity designed as an interactive story. The intended audience is for upper elementary to middle school students. The online experience should be based off of the original activity but modified to be a single-player experience.

Successful Outcome Statement: UCAR will have a complete, embeddable web page that satisfies all requirements

| Primary Project Contacts |  |  |  |
| --- | --- | --- | --- |
| Role | Name/Title | Email |  |
| Project Sponsor | Melissa Rummel Sharon Clark Robert Payo | mrummel@ucar.edu sclark@ucar.edu rpayo@ucar.edu |  |
| Team Member | Tyler Campbell Charlie Wheeler Quinn Nicodemus Linh Tran Matt Harper Matthew Kind Logan Bird | tyca1249@colorado.edu chwh6417@colorado.edu quni6148@colorado.edu litr1692@colorado.edu maha6576@colorado.edu maki3578@colorado.edu logan.bird@colorado.edu | Team Roles: Team Leader Full Stack Accessibility Director Integration Lead Full Stack Full Stack Visual Coordinator |

Project Description

Project Requirements:

The Ozone Interactive Story will be a single-player interactive web application based on the How Ozone Forms Near the Earth’s Surface activity. The interactive will include onboarding, tutorial features, and in-game prompts to support learning and understanding.

The application will be built using freely-available and open source libraries so that it can be supported long-term by UCAR staff. The specific technologies used will be agreed upon through discussion between UCAR staff and the development team.

The application will be as efficient as possible to reduce server bandwidth usage and client load times.

The web application should be accessible, browser responsive, and mobile-friendly so as to be appealing and usable to a wide variety of students who may be using a wide variety of devices. The following principles will be core to the planning and continued development of the application:

- Keyboard Accessibility

- Screen Reader Accessibility

- WCAG 2.2 AA Compliance

- Color Blindness

- Mobile Accessibility

- Usability

- Internationalization (i18n)

The application will be tested for usability.

The application will use graphics and a style guide provided by UCAR. The development team can add graphics and animations as needed.

The application will have a thorough suite of automated tests to ensure that the delivered product is bug-free.

Out-of-Scope:

The development team will not need to host the application themselves and should instead ensure that the application can be embedded into the existing UCAR website.

The development team will not be responsible for translating the application into different languages, although enabling future translation efforts will be accomplished through the Angular framework.

Acceptance Criteria:

The application is embeddable on the UCAR website and is accessible on both mobile and desktop devices.

Assumptions:

The application will primarily be used by late elementary / early middle school students in a classroom setting.

Constraints:

Timeframe, Angular framework, zero budget.

Project Stakeholders:

Software developers, UCAR Center for Science Education, Alan Paradise, and elementary/middle school children everywhere.

Project Impacts & Risks

Impacts on Other Projects or Systems:

The chosen frameworks for this project must be maintainable by the UCAR Science Education software development team after this project concludes. Our contact for this factor will likely be Sharon Clark.

Associated Risks:

Team members dropping out

Mitigation Plan:

Team roles are flexible

In response to issues that involve the repository or file sources we plan to have backups at set times that we can revert to as the result of deleted files or updates that break the project.

Milestones and Schedule

| Project Phase: | Deliverables/Milestone: | Baseline Time Box Dates |  |
| --- | --- | --- | --- |
| Plan | - Complete Project Charter - Begin Project - Decide on roles - Determine technologies to be used - Determine scope - Create user flow | Start | Finish |
|  |  | October 2025 | November - December 2025 |
| Execute | - Finalize detailed requirements - Complete Test Plan - Complete Training Plan - Finalize Implementation Plan - Complete Testing - Complete Training - Complete Implementation | Start | Finish |
|  |  | January 2026 | March 2026 |
| Close | - Validate Measures of Success - Ensure operational controls are in place - Obtain business sign-off on deliverables - Receive approval to close project | Start | Finish |
|  |  | March 2026 | April 2026 |